# M&M AUTO PERFORMANCE

## Complete Build & Deployment Guide

2026 Q2 Launch | 9 Weeks | Total Cost: £36,255

# Executive Summary

This guide provides step-by-step instructions for building M&M Auto Performance across three phases:

- Phase 1 (Weeks 1-3): MVP Launch - Core booking, AI Concierge, GPS tracking

- Phase 2 (Weeks 4-6): Business Automation - Annual Returns, Social Media, Telematics

- Phase 3 (Weeks 7-9): Local SEO Dominance - Landing pages, schema markup, ASO

# PHASE 1: MVP Launch (Weeks 1-3)

## Week 1: Setup & Database

- Create Vercel project linked to GitHub

- Configure environment variables

- Setup Supabase project (free tier)

- Run database migrations

- Configure Row Level Security policies

## Week 2: Core Components

- Get Gemini 1.5 Flash API key from Google AI Studio

- Wire Sky Concierge component to Gemini endpoint

- Implement rate limiting (100 req/min)

- Connect BookingWidget to /api/bookings

- Setup document upload + Google Vision OCR

- Integrate Supabase Realtime for GPS tracking

- Add Google Maps API for vehicle locations

## Week 3: Testing & Launch

- Run Jest unit tests (100% passing)

- Run Playwright E2E tests

- Test booking flow with 10+ test accounts

- Push to main | Vercel auto-deploys

- Enable Google My Business for St Albans + Watford

- Post launch announcement on X & Instagram

# PHASE 2: Business Automation (Weeks 4-6)

## Week 4-5: Annual Returns & Social Media

- Build AnnualReturns component (HMRC-compliant CSV/PDF)

- Add &#x201C;Annual Returns&#x201D; tab to admin dashboard

- Build SocialMediaScheduler component

- Create Gemini prompt templates for X, Instagram, LinkedIn

- Setup X API + Instagram Graph API

- Deploy cron jobs for scheduled posting

## Week 6: Fleet Telematics & Habit Score

- Build Habit Score algorithm (0-100 per trip)

- Track metrics: acceleration, braking, speed, cornering

- Implement loyalty points + tier badges

- Build maintenance alert system

# PHASE 3: Local SEO Dominance (Weeks 7-9)

## Week 7: Dynamic Landing Pages

- Create landing page template: /hire-supercar-[city]

- Launch pages for: St Albans, Watford, Harpenden, Hemel Hempstead

- Add Mayfair delivery + London West End variants

## Week 8: Schema & Technical SEO

- Implement JSON-LD: CarRental + LocalBusiness + AggregateRating

- Setup & verify Google My Business locations

- Post offers & events, collect reviews

## Week 9: ASO & Amplification

- Optimize App Store screenshots (Turquoise UI)

- Partner with Herts micro-influencers

- Publish user testimonials + car photos

- Target 5K+ weekly impressions

# Launch Checklist

## 48 Hours Before

- Backup production database

- Run full test suite - 100% passing

- Load test: 100 concurrent users

- Verify all API rate limits

## Launch Day

- Final code push to main

- Monitor Vercel deployment

- Test booking end-to-end

- Post 3 launch tweets (12pm, 3pm, 6pm)

- Send press release to local Herts media

## Post-Launch

- Monitor uptime 24/7 for 7 days

- Check Sentry for errors

- Respond to user feedback

- Publish customer testimonials

# Next Steps

For complete code & components, reference: AGENTS.md, COMPONENT_LIBRARY.md, API.md in the project root.

Tech Lead: [contact]  |  DevOps: [contact]  |  24/7 On-call Rotation: First 2 weeks